## Slide 1: Vuetrospective
Lessons Learned & Mistakes Made
Žiga Miklič
StoryChief

## Slide 2
Overvue
Introduce the project
Examine if Vue was right choice for our project
Mistakes I made on the project
The most important lesson learned

## Slide 3
About the project
Enterprise application built Vue
Improve the workflow of the client company’s internal developers
200+ Vue components

## Slide 4
Project screenshot

## Slide 5
YES.
But with small imperfections.
*
*
Was Vue the right choice?

## Slide 6
Why was Vue the right choice
Simple and straightforward API
Gentle learning curve & amazing documentation
Best practices
Vue's templating system
Tools (Vue CLI, browser developer tools)
Performance

## Slide 7
Vue’s growth
2.3x repositories on GitHub
4.8x weekly downloads on NPM
3.6x questions on Stack Overflow
2 major releases
May 2018
Start project
July 2018
Join project
Vue 2.6 release
February 2019
September 2020
Vue 3 release
Leave project
October 2020
18k questions
416k downloads
12k repositories
66k questions
2mil downloads
28k repositories

## Slide 8
Issues with Vue
Ecosystem
Missing core features:
  Alternative to mixins
  Fragments
  Multiple v-model
  Portals
=> Composition API
=> Teleport

## Slide 9
Problems with Mixins
Name collision
Implicit dependency
Snowballing complexity

## Slide 10
Name collision

## Slide 11
Implicit dependency

## Slide 12
Implicit dependency

## Slide 13
Mistakes Made

## Slide 14
“There's nothing more permanent than a temporary hack.”
Kyle Simpson
Temporary solutions

## Slide 15
Temporary solutions
Periodic polling using setTimeout
WebSocket API
“shortly in the future”
Task: update the data inside the data tables

## Slide 16
Temporary solutions
Make it reusable outside of data tables
Changing the interval time depending on if the user is active
Allowing the user to do a manual refresh
Solve edge cases
  …
Is it still worth investing the time?

## Slide 17
Code duplication between developers

## Slide 18
Code duplication between developers
Check if a similar utility function exists to the one being submitted
Set up project naming conventions
Project librarian
More communication regarding our code

## Slide 19
The most important lesson in Vue I’ve learned
Slots > Props

## Slide 20
Prefer slots over props
Add to cart
Delete item
Go back
Composition instead of config
Flexibility
Readability

## Slide 21
Thank you!

## Slide 22
Sources
Vue statistics
https://web.archive.org/web/20180615000000*/https://github.com/topics/vue
https://www.npmtrends.com/vue
https://web.archive.org/web/20180601000000*/https://stackoverflow.com/questions/tagged/vue.js
Assets
https://undraw.co/
https://www.flaticon.com/free-icon/reward_4168977